## Slide 1: AGILE EPIC LIST
www.tritekconsulting.co.uk

## Slide 2
Project Name: | Project AI
Version: | V1.0
Authors: | Project Team
Project Sponsor: | Mohammed Almas
Client: | Tritek Consulting
Sign Off Date: | 

## Slide 3
The aim of this project is to modernize Tritek's LMS profile for the candidates, to make it more current with the latest features in the market and relevant for our users. This will be in line with making the interface and interaction of users to be seamless.
PROJECT MANDATE

## Slide 4
EPIC LIST
1. SECURITY
2. ACCOUNT MANAGEMENT
3. NAVIGATION
4. PERFORMANCE TRACKING
5. SYSTEM SUPPORT

## Slide 5
EPIC NAME: Security
EPIC ID: EP01
EPIC STORY: As a candidate, I want to be verified by 2-factor authentication (2FA) and/or have access to virtual private Network (VPN) for added security.
RISKS: user acceptance
ISSUES:N/A
ASSUMPTIONS: Candidate’s data and information will be safe on the system.
DEVELOPMENT ESTIMATE: TBC
QUALITY ASSURANCE (QA) ESTIMATE: TBC
FUNCTIONS: 2 Factor Authentication and VPN services
PRIORITY: Must Have

## Slide 6
EPIC NAME: Account Management
EPIC ID: EP02
EPIC STORY: As a candidate, I want to be able to easily access and manage my account.
RISKS: System failure can hinder access and management of the account
ISSUES: N/A
ASSUMPTIONS: There is a technology in place would help candidate easily manage their profile
DEVELOPMENT ESTIMATE: TBC
QA ESTIMATE: TBC
FUNCTIONS:
Update Profile information like Avatar, Display name, Bio, My Orders, My progress.
PRIORITY: MUST HAVE

## Slide 7
EPIC NAME: Navigation
EPIC ID ; EP03
EPIC STORY:
As a candidate I want to seamlessly browse on the system to locate and perform various activities.
RISKS: Icons may not function properly due to technical glitch.
ISSUES:N/A
ASSUMPTIONS:1. the system is completely free of bugs
DEVELOPMENT ESTIMATE: TBC
QA ESTIMATE: TBC
FUNCTIONS: Easy click on dashboard, courses,home page,candidate account etc
PRIORITY: MUST HAVE

## Slide 8
EPIC NAME: Performance Tracking
EPIC ID: EP04
EPIC STORY: As a candidate, I want to be able to track my performance on the Tritek LMS platform so that I can evaluate my learning progress.
RISKS: Over-reliance on quantitative metrics
ISSUES:N/A
ASSUMPTIONS: Candidates will be able to assess their activities and level of performance on LMS to improve learning outcomes.
DEVELOPMENT ESTIMATE: TBC
QA ESTIMATE: TBC
FUNCTIONS: Measurement, Evaluation, Badges.
PRIORITY: Must Have

## Slide 9
EPIC NAME: Customer System Support
EPIC ID: EP05
EPIC STORY: As a candidate, I want to be able to connect with Tritek’ support services for enhanced experience
RISKS: Delayed responses from the customer support team.
ISSUES: N/A
ASSUMPTIONS: Effective customer support service increases candidate’s satisfaction
DEVELOPMENT ESTIMATE: TBC
QA ESTIMATE:TBC
FUNCTIONS:1.Develop a live-chat feature, troubleshooting guides PRIORITY: Must Have

## Slide 10
THANK YOU